|  |
| --- |
| SENG 403: Software Development in teams and organizations |
| Iteration #2 Report |
| Group 4 |
|  |
| **James Bertram, Thomas Frampton, Ekaterina Grekova, Matthew Jones, Andrew Midwinter, Mark Mullen** |
| **3/26/2012** |

|  |
| --- |
|  |

Contents

[Figures 1](#_Toc318924951)

[Summary 2](#_Toc318924952)

[Progress during Iteration 2 2](#_Toc318924953)

[Weekly Snapshot of the Storyboard 2](#_Toc318924954)

[Plan for Iteration 3 5](#_Toc318924955)

[Work Distribution 5](#_Toc318924956)

[Appendix A - Stories 6](#_Toc318924957)

# Figures

[Figure 1. Storyboard snapshot at the beginning of week 1 in Iteration 2 3](#_Toc318925044)

[Figure 2. Storyboard snapshot at the beginning of week 2 in Iteration 2 3](#_Toc318925045)

[Figure 3. Storyboard snapshot at the beginning of week 3 in Iteration 2 4](#_Toc318925046)

[Figure 4. Storyboard snapshot at the beginning of week 4 in Iteration 2 4](#_Toc318925047)

# Summary

The report presents the deliverables of Iteration 2 and planned work for Iteration 3. The work progress during Iteration 2 is present in the Weekly Snapshot of the Storyboard section. After discussions among the group and with the customers, the plan for Iteration 3 was developed, and it is presented in this report. The tasks were managed in a fair manner and appropriate feedback was provided to the group members. Also, we focused on improving group communications by being more responsive and notifying others more efficiently of the tasks that are in progress and are completed.

# Progress during Iteration 2

The following features were completed during Iteration 2 and are ready for user testing:

* Feature 1.1
* Feature 1.3
* Feature 1.4
* Feature 2.1
* Feature 3.1

Additional information on stories is provided in Appendix A.

## Weekly Snapshot of the Storyboard

During Iteration 2, different tasks were assigned to group members. We discussed those tasks and upon completion, we provided each other with the feedback for further improvements. The following snapshots of the storyboard illustrate how the project was progressing during Iteration2. The snapshots were taken at the beginning of each week.

Figure . Storyboard snapshot at the beginning of week 1 in Iteration 2




Figure . Storyboard snapshot at the beginning of week 2 in Iteration 2

Figure . Storyboard snapshot at the beginning of week 3 in Iteration 2




Figure . Storyboard snapshot at the beginning of week 4 in Iteration 2

# Plan for Iteration 3

During the iteration planning meeting, which was conducted prior to the end of Iteration 2, we determined the plan for Iteration 3. The plan was confirmed with the customers. Below is the developed plan:

* Resolve defects identified in Iteration 2
* Implement feature 1.5
* Implement feature 4.1
* Implement feature 5.1

Additional information on stories is provided in Appendix A.

# Work Distribution

**Thomas**

Task 1

**Mark**

**Andrew**

**Matthew**

**Ekaterina**

**James**

# Appendix A - Stories

**Priority 1:**

1.1: Assigning patients to rooms:

This feature allows nurses or administrators to assign patients to specific rooms.

1.2: Tracking Patient Information:

This feature allows administrators to enter, edit, and view information about patients.

1.3: Tracking Bed/Room availability:

This feature keeps track of which beds and rooms are currently available, and which are

currently occupied.

1.4: Assigning Nurses to Wards:

This feature allows administrators to assign nurses to wards.

1.5: Encrypting of Patient Information:

Patient information will be encrypted for security.

**Priority 2:**

2.1: Tracking Nurse Information:

Doctors and head nurses can enter, edit nurses' information.

**Priority 3:**

3.1: Placing Patients in a Priority Queue:

Patients will be placed in a priority queue to order them by the severity of their illness or injury.

**Priority 4:**

4.1: Searching for Patients:

Nurses and Doctors can search for information about a specific patient.

**Priority 5:**

5.1: Scheduling Nurses:

Administrators can create schedules to assign nurses to shifts.